Table des matières

What Was Delivered	2

What Changed Based on Your Feedback	2

What We Could Not Fix in This Version	3

Key Performance Facts	3

Part 1: Positive Feedback	4

Part 2: Issues Identified	4

Part 3: Usability Assessment	4

Part 4: Prioritization and Actions Taken	5

Quick Wins — Done Immediately	5

Deferred — Requires Backend Work	5

Part 5: Summary	5

April 21, 2026

Michael Thompson

Retail Business Manager

AI-Simulated Stakeholder — AIE1014 Applied Project

Subject: Final Handoff — Weekly Sales Forecaster Application

Dear Michael,

On behalf of Team Dany, I am pleased to confirm the formal handoff of the Weekly Sales Forecaster — the machine learning application developed for you over the past 15 weeks as part of the AIE1014 AI Applied Project course at Cambrian College.

The application is now fully deployed, tested, and accessible at:

https://weekly-sales-forecaster-teamdany.streamlit.app/

## What Was Delivered

| Deliverable | Status |
| --- | --- |
| Deployed Streamlit Application (primary interface) | Live at streamlit.app URL |
| REST API on Render (programmatic access) | Live at onrender.com URL |
| RandomForestRegressor v2 (R² = 0.9812) | Embedded in deployed app |
| AI Sales Advisor (GPT-4o-mini + Ollama fallback) | Operational in AI Advisor tab |
| User Guide | Included in handoff package |
| Quick Reference Card | Included in handoff package |
| 24/24 automated tests passing | Verified before submission |

## What Changed Based on Your Feedback

During our usability session on April 8, 2026, you provided 13 feedback items. Here is what was implemented immediately:

| Your Feedback | Change Made |
| --- | --- |
| "Lag 1, Lag 2... what does Lag mean?" — technical labels confusing | All input labels replaced with plain English descriptions with tooltips |
| "Std Dev 4 weeks — I had no idea what to enter" | Added tooltip explaining the field in plain terms |
| "I didn't know where to start when the app first loaded" | Added a welcome message with onboarding instructions on first load |
| "Why does it say USD instead of just $?" | Fixed — all outputs now display $ symbol |
| "The forecast shows cents — I don't need cents" | Fixed — forecast now displays in whole dollars only |

## What We Could Not Fix in This Version

- Saving inputs between sessions — requires a persistent database backend (planned for a future version)

- CSV import for batch forecasting across multiple stores simultaneously — beyond current project scope

- Multi-week trend chart with future projections — session-based history already available in the History tab

## Key Performance Facts

- Model accuracy: R² = 0.9812 — the application explains 98.1% of weekly sales variance

- Average prediction error: $73,473 per store per week (vs $2,062,567 in the initial version — a 96.4% reduction)

- Prediction speed: under 1 second from input to result

- No account or installation required — browser access only

Thank you for your engagement, your honest feedback, and the time you invested in this project. Your feedback on the AI Advisor tab was particularly valuable — it confirmed that translating numbers into actionable recommendations is where this tool delivers real business value.

The application will remain live at the URL above. For questions, issues, or feedback, please reach out to the development team.

Warm regards,

Dany Deugoue

Solo Developer / MLOps Engineer — Team Dany

Student ID: A00316024

AIE1014 AI Applied Project | Cambrian College | Winter 2026

STAKEHOLDER FEEDBACK WORKSHEET

AIE1014 — AI Applied Project | Team Dany | April 8, 2026

| Field | Details |
| --- | --- |
| Team | Team Dany |
| Student | Dany Deugoue ¦ A00316024 |
| Stakeholder | Michael Thompson — AI-Simulated Retail Business Manager (GPT-4o-mini) |
| Application URL | https://weekly-sales-forecaster-teamdany.streamlit.app/ |
| Session Date | April 8, 2026 |
| Method | AI-Simulated Session via GPT-4o-mini (approved by instructor for online students) |

# Part 1: Positive Feedback

| # | Feedback | Context |
| --- | --- | --- |
| 1 | "The forecast number and demand signal colour were very clear immediately" | First look at results |
| 2 | "The percentage change vs last week was exactly what I needed" | Reviewing prediction output |
| 3 | "The AI explanation gave me specific actions, not just numbers" | Using AI Advisor tab |
| 4 | "Loading was fast — result in under a second" | After clicking Get Prediction |
| 5 | "The 4-tab layout kept things organized and not overwhelming" | Overall navigation |

# Part 2: Issues Identified

| # | Feedback | Context |
| --- | --- | --- |
| 1 | "Lag 1, Lag 2... what does Lag mean? I'm not a statistician" | Reading input labels |
| 2 | "Std Dev 4 weeks — I had no idea what to enter there" | Filling the form |
| 3 | "I didn't know where to start when the app first loaded" | First 10 seconds |
| 4 | "Why does it say USD instead of just $?" | Reading prediction interval |
| 5 | "The forecast shows cents — I don't need cents for planning" | Viewing result |

# Part 3: Usability Assessment

| Aspect | Rating (1–5) | Notes |
| --- | --- | --- |
| Finding how to start | 3/5 | No welcome message on first load — fixed post-session |
| Understanding input fields | 2/5 | Lag and Std Dev labels confusing — fixed post-session |
| Making a prediction | 4/5 | Button clear, spinner visible, fast |
| Understanding results | 4/5 | Colour signal described as "very intuitive" |
| Overall ease of use | 3.4/5 | Improved after UX changes — estimated 4/5 post-fix |
| Overall value to business | 4/5 | "Very useful" — AI recommendations rated highest-value feature |

# Part 4: Prioritization and Actions Taken

## Quick Wins — Done Immediately

| # | Item | Status |
| --- | --- | --- |
| 1 | Replace "Lag 1/2" with plain English labels | Done |
| 2 | Add tooltip explaining Std Dev field | Done |
| 3 | Add welcome/onboarding info message on first load | Done |
| 4 | Change USD to $ in prediction interval display | Done |
| 5 | Remove cents from forecast display — whole dollars only | Done |

## Deferred — Requires Backend Work

| # | Item | Reason for Deferral |
| --- | --- | --- |
| 1 | Save inputs between sessions | Requires persistent database backend (PostgreSQL/SQLite) |
| 2 | CSV import for batch forecasting | Significant feature — beyond Milestone 5 scope, documented for v3 |
| 3 | Multi-week trend chart with future projections | Session-based history already available in History tab |

# Part 5: Summary

| Category | Count / Value |
| --- | --- |
| Total feedback items collected | 13 |
| Items fixed immediately (Quick Wins) | 5 |
| Items deferred (future version) | 3 |
| Items out of scope | 5 (informational / positive comments) |
| Overall usability rating (before fixes) | 3.4 / 5 |
| Overall value rating from stakeholder | 4 / 5 — "Very useful" |

Note to Evaluator: As direct stakeholder access was not available within the course timeline for online students, this feedback was generated using GPT-4o-mini to simulate a realistic Retail Business Manager persona, as directed by the instructor. The simulation method is documented transparently in all submitted materials.